**Weekly Report**

**21/10/2017 – 27/10/2017**

Group ID: **4**

Project Name:

Prepared by: Phy Lieng

Team members:

1351003 – **Bach Le** *Project Manager, Developer*   
1351023 – **Nguyen Ho** *Developer, Designer*

1351025 – **Phy Lieng** *Developer, Reporter*  
1351039 – **Thong Tran** *Developer, Designer*   
1351040 – **Toan Bui** *Developer, Business Analysist*

# Achievements since last week:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| 1 | Complete an introduction and overview of PA1 | 27/10/2017 | Phy Lieng | 100% |
| 2 | Examine gyroscope + sensor motion | 27/10/2017 | Bach Le | 70% |
| 3 | Complete project organization of PA1 | 27/10/2017 | Bach Le | 100% |
| 4 | Complete project plan of PA1 | 27/10/2017 | Thong Tran +  Toan Bui | 100% |
| 5 | Complete project monitoring and control | 27/10/2017 | Nguyen Ho | 100% |
| 6 | Using Blender to design pet | 27/10/2017 | Nguyen Ho | 70% |
| 7 | Give detail features of the project | 27/10/2017 | Phy Lieng + Bach Le | 90% |

# Issues and impacts:

1. Members are still not used to using Github which sometimes get conflict in file submission.
2. Assign tasks to members late so all teammates have to work near deadline.

# Next week's goals:

|  |  |  |  |
| --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** |
| 1 | Design pet successfully | 3/11/2017 | Nguyen Ho |
| 2 | Minimize error in measuring steps and distances in sensor motion | 3/11/2017 | Bach Le |
| 3 | Collecting images and database needed | 3/11/2017 | Phy Lieng |
| 4 | Design UI/background for pet | 3/11/2017 | Thong Tran |
| 5 | List all daily mission for users | 3/11/2017 | Toan Bui |