**Weekly Report**

**14/10/2017 – 20/10/2017**

Group ID: **4**

Project Name: EverRun

Prepared by: **Phy Lieng**

Team members:

1351003 – **Bach Le** *Project manager, Developer,*   
1351023 – **Nguyen Ho** *Developer, Designer*

1351025 – **Phy Lieng** *Developer, Reporter*  
1351039 – **Thong Tran** *Developer, Designer*   
1351040 – **Toan Bui** *Developer,* *Business Analysist*

# Achievements since last week:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| 1 | Write an introduction of a proposed application | 20/10/2017 | Phy Lieng | 100% |
| 2 | Provide key features of application | 20/10/2017 | Bach Le | 100% |
| 3 | Project idea representation | 20/10/2017 | Bach Le + Phy Lieng | 70% |
| 4 | Give a general idea for a project | 20/10/2017 | Nguyen Ho | 100% |

# Issues and impacts:

1. Making a vague idea of a project and need few more days to figure out the most suitable one.
2. Description of the project is general and hard to be implemented.

# Next week's goals:

|  |  |  |  |
| --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** |
| 1 | Organize a discussion to find out most suitable project and teammates roles | 27/10/2017 | Bach Le |
| 2 | Find tools and programs to help the project | 27/10/2017 | Nguyen Ho |
| 3 | Give a detail information and features of the project | 27/10/2017 | Phy Lieng |
| 4 | Unity revision to support the project | 27/10/2017 | Thong Tran |
| 5 | Google Map Api implementation | 27/10/2017 | Toan Bui |